IT Resource Management Plan: Mid-sized Retail Business Expansion into E-Commerce

Introduction

An IT resource management plan will be proposed for a medium-sized retail business that is growing from brick-and-mortar sales to an online platform. The proposed IT resource management plan will specifically cover evaluating the current IT situation. It will also cover designing a new infrastructure, establishing a governance structure, risk management, and making a budget. The key is to ensure that technology for e-commerce is secure, efficient, and profitable.

1. Current State Assessment

Before embarking on offering web services, one has to understand its technological infrastructure. The current technological infrastructure is capable of supporting physical stores but is not well-organized to manage electronic shopping.

•Data: The information related to products and clients is maintained in spreadsheets/local drives in every store. The information is scattered and not integrated between stores.

Requirement: Having a central database for all storage and backups.

•Hardware: The store is using desktop computers, barcode scanners, printers, and local servers. The above hardware is well suited for in-store sales but seems to be underutilized in handling online sales.

Requirement: The need for more advanced servers/cloud hosting to sustain this website and database.

• Software: The business is using a Point of Sales (POS) system and Microsoft Excel for its inventory and sales. The two systems are not integrated.

Requirement: The need for integrated software like ERP or e-commerce solutions.

•Network: There is a basic network in every branch. There is a lack of a broad network between stores.

Conclusion: The technology is applicable in brick-and-mortar stores but not in online shopping. There is a need to improve integration speeds and security.

2. Infrastructure Architecture Design

Thus, in order to assist in its online business, a new IT infrastructure will be created that will network all aspects of its business: stores, website, and databases.

Main components:

1. E-Commerce Website: The place where users can view and buy goods.

2.Application Server: Handles requests and transactions, as well as connects the website to its database.

3.Database Server: Handles all information regarding clients and their orders and product information.

4. POS Integration: The point-of-sale systems in stores provide instant updates to the central database

5.Network Infrastructure: Utilizes high-speed internet and firewalls for secure connections.

6.Payment Gateway: Facilitates secure payment options through credit card transactions, PayPal payments, and

7.Backup and Recovery: Cloud backups ensure that in case of data loss or system failure, the information is

Straight line diagram

Customer -> E-commerce Website -> Application Server -> Database Server

↘ Payment Gateway ↙

POS Systems ⇌ Cloud Backup and Storage

Benefits: Centralized information, real-time updates, scalability, and robust security for transactions conducted both online and in physical stores.

3. IT Governance Framework

IT Governance Framework: An IT Governance Framework is how the management of information technology in a business is handled. It ensures that all is in order.

Objectives

•	IT must support business objectives.

•	Safeguard business and consumer information.

•	Clearly manage your

Governance Roles:

Role:

IT Manager	-      all IT resources and upgrades are supervised.

E-commerce Webmaster	-      Handles website and product updates.

Network Administrator	-      Network and server maintenance.

Data Protection Officer	-     Cieszy się dziesiątkami praw naruszenia

Finance & Management       -     Approves Budget. Modifies ROI.

Policies are:

•	Management and control of data.

•	Cybersecurity and password policies

•	Backup and recovery processes

•	Software usage and incident response

The organization must also adhere to legal requirements such as GDPR regulations, Kenya Data Protection Act, and PCI DSS for internet payments.

4. Risk Management & Security Factors

Extending its online presence will expose the organization to other risks like hacking and/or loss of data/system failure.

The strategies that will lower this risk are:

•  Network Security: Utilize firewalls and virtual private network connections and upgrade your router.

•  Data Security: Encrypt all sensitive information and have daily cloud backups.

• User Management: Use secure passwords, role-based security, and two-factor security.

• Payment Security: Employ secure gateways and SSL certifications for secure payment transactions.

• Staff Training: Train your staff members on phishing and internet safety.

• Monitoring: The process involves monitoring a website to track and react to suspicious activity.

• Legal Compliance: Comply with legislation regarding data protection and provide a privacy statement on-site.

Conclusion: With layered security and well-trained employees in place, a business can secure its infrastructure and consumer information.

5. Budget Allocations and ROI Forecasts

The company will invest in this infrastructure to develop an e-commerce platform. The cost involved in this infrastructure can be estimated as follows:

Cell Phones & Tech

Hardware   -    Computers and scanners and cloud servers

Software     -    ERP Software, e-commerce platform

Network     -    Routers, VPN, internet upgrade

IT security    -   Cybersecurity tools like

Backup & Cloud   -     Daily backups and storage     1,

Training     Staff Awareness and Usage Training

Website Development     Design & hosting & testing

Maintenance        Yearly support and updates

Total Timeline:

• Months 1-2: Evaluation and Planning

• 3 Months: Proc

• Months 4-5: INSTALLATION &

• 6th month: Training and testing

•Month 7 and thereafter: Launch and monitoring

Expected ROI Example:

| Year | Cost (USD) | Revenue (USD) | ROI (%) |
| --- | --- | --- | --- |
| Year 1 | 27,000 | 35,000 | 30% |
| Year 2 | 5,000 (maintenance) | 50,000 | 90% |
| Year 3 | 5,000 (maintenance) | 60,000 | 110% |

The investment will be recovered in the first year and profits will soon follow. Conclusion “IT Resource Management Plan” is a roadmap that can help in making a transition from physical retail to e-commerce. In this roadmap, it has highlighted how a current IT state has to be determined and how a new infrastructure needs to be designed that is more advanced and secure. It has also added some level of IT governance and security. Moreover, it has demonstrated how costs associated with IT can provide a high return. The first step In this way, it will ensure better efficiency and more coverage for its business in the growing online market.